Product Requirements Document

Respond.io SaaS Clone

Full-Feature Omnichannel Conversation Management Platform

Version 3.0  |  March 2026

Prepared by: M.Sabir / MBS Architecture Team + Claude (Senior Technical Reviewer)

Status: DRAFT — Pending Architectural Decisions

# Table of Contents

1. Executive Summary

2. Respond.io Product Surface Analysis

3. Feature Parity Matrix

4. System Architecture

5. Product Module Specifications

6. Technology Stack

7. Data Architecture

8. AI/ML Architecture

9. Security & Compliance

10. Pricing & Billing Engine

11. Execution Roadmap

12. Risk Register

13. Open Architectural Decisions

14. Team & Resource Requirements

# 1. Executive Summary

This PRD defines the complete product, architecture, and execution plan for building a production SaaS platform that replicates the core value proposition of respond.io: an AI-powered omnichannel conversation management platform for B2C businesses that unifies messaging, voice, automation, and CRM into a single workspace.

Target Market: Mid-market B2C businesses (50–500 employees) across retail, healthcare, education, automotive, and professional services that sell and support via messaging channels, primarily WhatsApp-first markets (LATAM, SEA, MENA, South Asia).

Revenue Model: Subscription SaaS with two scaling levers: Monthly Active Contacts (MAC) and User seats. Four tiers: Starter ($79/mo), Growth ($159/mo), Advanced ($279/mo), Enterprise (custom). Annual billing at 20% discount.

Core Thesis: Fork-and-extend proven open-source foundations (Chatwoot for inbox, Temporal for workflows), build the AI agent layer and billing engine from scratch, and differentiate through superior AI capabilities and lower price-per-MAC.

## 1.1 Key Differentiators vs. Respond.io

- Self-hostable option: Respond.io is cloud-only. Offer a self-hosted tier for regulated industries and data-sovereignty requirements.

- Open AI model layer: Respond.io uses proprietary AI. Our platform supports swappable LLM providers (OpenAI, Anthropic, Ollama local) via LiteLLM abstraction.

- Transparent pricing: No hidden MAC overage surprises. Real-time usage dashboards with configurable spend alerts.

- Developer-first API: Full GraphQL + REST API from day one, not bolted on later.

# 2. Respond.io Product Surface Analysis

Based on comprehensive analysis of respond.io’s current product (March 2026), the platform decomposes into these functional domains:

## 2.1 Channel Support

| Category | Channels | Priority |
| --- | --- | --- |
| Chat Channels | WhatsApp Business API, Facebook Messenger, Instagram DM, Telegram, LINE, Viber, WeChat, SMS (Vonage), Email, Web Chat (widget), TikTok DM | P0 |
| Voice Channels | WhatsApp Business Calling API, Facebook Messenger Calls, VoIP (Telnyx integration) | P1 |
| Ad Channels | Meta Click-to-WhatsApp Ads, Meta Click-to-Messenger Ads, TikTok Ads (lead capture) | P1 |
| Custom Channels | Custom channel API for proprietary messaging systems | P2 |

## 2.2 Core Product Modules

| Module | Description | Respond.io Tier |
| --- | --- | --- |
| Team Inbox | Unified inbox for all channels with agent assignment, collision detection, internal notes, contact lifecycle management | All plans |
| Contact Management | Auto-merge contacts across channels, lifecycle stages (New Lead, Hot Lead, Customer, etc.), custom fields, tags | All plans |
| Broadcasts | Bulk messaging across WhatsApp, SMS, etc. with audience segmentation, scheduling, and analytics | Growth+ |
| Workflow Automation | Visual no-code builder with triggers, conditions, actions, HTTP requests, time delays, branching | Growth+ |
| AI Agents (Chat) | Template-based (Sales, Support, Receptionist) or custom AI agents trained on business knowledge, with guardrails and handoff | Growth+ |
| AI Agents (Voice) | Voice AI agents for inbound call handling via WhatsApp Calling and VoIP, with recording/transcription | Advanced+ |
| AI Assist & Prompts | Real-time agent assistance: response drafting, tone adjustment, translation, summarization | All plans (limited) |
| Analytics & Reports | Response times, channel performance, agent workload, broadcast ROI, conversation outcomes | Basic: Starter / Advanced: Growth+ |
| Integrations | Native: HubSpot, Salesforce, Zoho, Shopify. Platform: Zapier, Make, n8n. API: REST + Webhooks. New: MCP Server | Growth+ |
| Mobile App | iOS/Android app with full inbox, AI assist, and notification management | All plans |
| Multi-Workspace | Separate workspaces per brand/location with unified owner analytics | Advanced+ |
| Meta Product Catalog | In-chat product browsing and sharing via Meta Commerce catalog integration | Growth+ |

## 2.3 AI Architecture (Respond.io)

Respond.io’s AI layer is their primary competitive moat. Key architectural observations:

- AI Orchestrator pattern: Uses micro-agent architecture — specialized agents for retrieval, routing, and actions coordinated by an orchestrator, not a single monolithic agent.

- Multimodal input: AI agents process text, images, audio, and documents sent by customers.

- Action capabilities: AI agents can update CRM fields, send HTTP requests, trigger workflows, share payment links, and book appointments mid-conversation.

- Knowledge sources: PDFs, DOCX, URLs (crawled), images, and help center content. Partial crawl results are preserved.

- Guardrails: Strict boundaries on what AI can say/do. Human takeover is instant and transparent to the customer.

- Sandbox testing: Safe testing environment before going live.

- Infrastructure: AWS serverless (Lambda + ECS), auto-scaling for thousands of concurrent chats.

# 3. Feature Parity Matrix

Feature priority classification for build phases:

| Feature | Respond.io Has It | Our Phase | Build vs. Fork |
| --- | --- | --- | --- |
| Omnichannel Inbox | Yes | Phase 1 | Fork (Chatwoot) |
| Contact Unification | Yes | Phase 1 | Fork (Chatwoot) |
| Agent Collaboration | Yes | Phase 1 | Fork (Chatwoot) |
| WhatsApp Business API | Yes | Phase 1 | Build (360dialog BSP) |
| Web Chat Widget | Yes | Phase 1 | Fork (Chatwoot) |
| Lifecycle Management | Yes | Phase 1 | Build (extend Chatwoot) |
| Basic Reports | Yes | Phase 1 | Fork (Chatwoot) |
| Mobile App (iOS/Android) | Yes | Phase 1 | Fork (Chatwoot mobile) |
| Broadcasts | Yes | Phase 2 | Build |
| Workflow Automation | Yes | Phase 2 | Build (Temporal + React Flow) |
| AI Agents (Chat) | Yes | Phase 2 | Build |
| AI Assist & Prompts | Yes | Phase 2 | Build |
| Advanced Reports | Yes | Phase 2 | Build |
| Zapier/Make/n8n Integration | Yes | Phase 2 | Build |
| HubSpot / Salesforce CRM | Yes | Phase 3 | Build |
| AI Agents (Voice) | Yes | Phase 3 | Build |
| WhatsApp Business Calling | Yes | Phase 3 | Build |
| VoIP (Telnyx) | Yes | Phase 3 | Build |
| Meta Product Catalog | Yes | Phase 3 | Build |
| Multi-Workspace | Yes | Phase 3 | Build |
| Meta CAPI Integration | Yes | Phase 3 | Build |
| Custom Channels | Yes | Phase 4 | Build |
| MCP Server | Yes | Phase 4 | Build |
| Voice AI Agents | Yes | Phase 4 | Build |
| TikTok DM Integration | Yes | Phase 4 | Build |

# 4. System Architecture

## 4.1 High-Level Architecture

The platform follows a modular, event-driven microservice architecture with four primary layers:

- Edge Layer: Cloudflare (CDN, WAF, DDoS protection) → Traefik (reverse proxy, TLS termination, rate limiting)

- API Gateway Layer: GraphQL federation gateway + REST API gateway with OAuth 2.0 / JWT authentication, RBAC enforcement, and per-tenant rate limiting

- Service Layer: Domain-specific microservices (Inbox, Contacts, Workflows, AI, Broadcasts, Billing, Analytics) communicating via NATS JetStream event bus

- Data Layer: PostgreSQL (primary, with RLS for tenant isolation), Redis (cache + pub/sub), pgvector (embeddings), ClickHouse (analytics), S3-compatible object storage (media)

## 4.2 Event Bus Design (NATS JetStream)

The event bus is the central nervous system connecting all modules. Every cross-service interaction flows through NATS JetStream.

Event Envelope Schema:

{ event_type, tenant_id, workspace_id, timestamp, correlation_id, source_service, version, payload }

Core Event Streams:

| Stream | Key Events | Consumers |
| --- | --- | --- |
| conversation.* | conversation.created, conversation.assigned, conversation.resolved, conversation.reopened | Inbox, Workflows, Analytics, AI |
| message.* | message.inbound, message.outbound, message.delivered, message.read, message.failed | Inbox, Workflows, Analytics, Broadcasts |
| contact.* | contact.created, contact.merged, contact.field_updated, contact.lifecycle_changed | Inbox, Workflows, CRM Sync, AI |
| workflow.* | workflow.triggered, workflow.step_completed, workflow.failed, workflow.completed | Workflows, Analytics, Inbox |
| ai.* | ai.agent_invoked, ai.response_generated, ai.handoff_triggered, ai.confidence_low | AI, Inbox, Analytics, Workflows |
| billing.* | billing.mac_incremented, billing.threshold_warning, billing.overage_triggered | Billing, Analytics, Notifications |

Delivery guarantee: At-least-once with idempotent consumers. Each consumer maintains a deduplication window using correlation_id + event_type. Consumer groups ensure each event is processed by exactly one instance of each consuming service.

## 4.3 Multi-Tenancy Architecture

Model: Shared schema with PostgreSQL Row-Level Security (RLS). Every table includes a tenant_id column with RLS policies enforced at the database level. This matches Chatwoot’s existing Account model and avoids migration complexity.

Tenant isolation guarantees:

- All queries pass through RLS — no application-level filtering as the sole isolation mechanism

- API rate limits enforced per-tenant via Redis sliding window counters

- Background job queues include tenant_id for fair scheduling (no single tenant can starve others)

- Encryption keys are per-tenant for data-at-rest (AWS KMS or Vault)

Workspace model: Each tenant (Account) can contain multiple Workspaces (Advanced+ plan). Workspaces share the account’s billing but have independent inboxes, agents, and automation. Owner-level analytics aggregate across workspaces.

# 5. Product Module Specifications

## 5.1 Module 1: Omnichannel Team Inbox

Foundation: Chatwoot fork (Ruby on Rails backend, React frontend)

Core capabilities:

- Unified conversation view aggregating all channels per contact

- Real-time updates via ActionCable (WebSocket) — no polling

- Agent assignment with collision detection (typing indicators)

- Internal notes (@mentions) visible only to agents

- Canned responses / template library with WhatsApp-approved templates and variable interpolation

- Contact lifecycle pipeline (configurable stages: New Lead → Qualified → Customer → Churned)

- Conversation status: Open, Pending, Snoozed (with timer), Resolved

- SLA timers per conversation with escalation triggers

Channel adapter pattern:

Each messaging channel is implemented as an adapter conforming to a common interface: receive_message(raw_payload) → NormalizedMessage, send_message(NormalizedMessage) → ChannelResponse, get_delivery_status(message_id) → DeliveryStatus. New channels are added by implementing this interface without modifying core inbox logic.

Webhook ingestion layer:

- Independent retry queues per channel (Redis-backed via Sidekiq)

- Signature verification per provider (Meta, Telegram, LINE, etc.)

- Idempotent processing with message deduplication via provider message ID

- Dead letter queue for failed webhook processing with alerting

## 5.2 Module 2: Contact Management & Unification

Auto-merge logic: Contacts sharing the same phone number or email across channels are auto-merged. Merge creates a primary contact with linked channel identities. Manual merge/unmerge supported.

Contact record schema:

- Identity fields: phone (E.164), email, channel-specific IDs

- Profile fields: name, avatar, language (auto-detected), timezone, custom fields (text, number, date, dropdown, tags)

- Lifecycle stage (configurable pipeline per workspace)

- Conversation history (aggregated across all channels)

- Activity log (field changes, lifecycle transitions, AI interactions)

- Segment membership (dynamic segments based on field rules)

## 5.3 Module 3: Broadcast Engine

Purpose: Send bulk messages to segmented contact lists across WhatsApp, SMS, email, and other supported channels.

Key requirements:

- Audience builder with dynamic segments (contact field rules + lifecycle stage + tags)

- WhatsApp template message support (pre-approved by Meta) with variable interpolation

- Scheduling: immediate, scheduled, timezone-aware delivery windows

- Throttling: respect per-channel rate limits (WhatsApp: 80 msgs/sec tier, SMS: provider-specific)

- Analytics: sent, delivered, read, replied, failed — with per-message status tracking

- Cost estimation before send (WhatsApp conversation pricing calculator)

⚠ WhatsApp broadcasts require pre-approved templates and are subject to Meta’s messaging tier limits. The platform must enforce template approval workflow and tier-appropriate throttling.

## 5.4 Module 4: Workflow Automation Engine

Runtime: Temporal.io (Apache 2.0 license) for workflow execution. React Flow for the visual builder UI.

⚠ n8n is NOT used due to fair-code license restrictions that prohibit embedding in a competing SaaS product. Temporal provides equivalent execution guarantees (retries, timeouts, sagas) under Apache 2.0.

Workflow components:

| Component | Examples | Implementation |
| --- | --- | --- |
| Triggers | New conversation, message keyword match, contact field updated, scheduled time, webhook received, broadcast reply | NATS event listeners → Temporal workflow start |
| Conditions | If/else branches, contact field checks, time-of-day gates, A/B random split, channel type check | Temporal activity with expression evaluator |
| Actions | Send message, update contact, assign agent, add tag, change lifecycle, fire HTTP webhook, wait/delay, close conversation | Temporal activities with per-action retry policies |
| AI Steps | AI Objective (extract structured data), AI Respond (generate contextual reply), AI Classify (intent detection) | Temporal activity calling AI service via NATS |
| Assignment | Round-robin, least-busy, last-interaction, team-based, geographic/language routing | Assignment service queried as Temporal activity |

Concurrency target: ≥1,000 concurrent workflow executions per tenant. Temporal’s task queue model handles this natively with horizontal worker scaling.

Workflow versioning: Each published workflow is versioned. Active conversations continue on their original version. New conversations use the latest published version. Rollback supported.

## 5.5 Module 5: AI Agent System

This is the highest-complexity module and the primary competitive differentiator. The architecture must match or exceed respond.io’s AI Orchestrator pattern.

### 5.5.1 AI Orchestrator Architecture

The AI system uses a multi-agent orchestration pattern, not a single monolithic agent:

- Orchestrator Agent: Routes incoming messages to the appropriate micro-agent based on intent classification. Manages conversation state and handoff logic.

- Retrieval Agent: Performs RAG against the knowledge base. Handles hybrid search (vector similarity + BM25 keyword matching via pgvector + pg_trgm).

- Action Agent: Executes CRM updates, HTTP requests, workflow triggers, booking confirmations, and payment link generation.

- Routing Agent: Determines when to escalate to human agents based on confidence thresholds, topic complexity, or explicit customer request.

- Response Agent: Generates the final customer-facing response with tone, language, and guardrail compliance.

### 5.5.2 Knowledge Base & RAG Pipeline

Supported sources: PDFs (layout-aware chunking via unstructured.io), DOCX, URLs (crawled with configurable depth, boilerplate stripped), plain text, images (OCR via Tesseract), help center content

Chunking strategy:

- Semantic chunking at ~512 tokens with 50-token overlap

- Layout-aware chunking for PDFs (respects headers, tables, lists as logical units)

- URL content: strip navigation/footer boilerplate before chunking

- Each chunk stores: content, source_url/filename, section_title, chunk_index, metadata, tenant_id

Embedding pipeline:

- Embedding model: text-embedding-3-small (OpenAI) or equivalent via LiteLLM provider abstraction

- Vector store: pgvector (co-located with PostgreSQL) with HNSW index for sub-100ms retrieval

- Hybrid search: vector similarity (cosine) + BM25 keyword matching, results merged via Reciprocal Rank Fusion

- Re-indexing triggered on document update; partial crawl results preserved

Conversation memory:

- Short-term: Current conversation context (last N messages, sliding window)

- Long-term: Per-contact interaction history summary (generated via periodic LLM summarization, stored as contact metadata)

### 5.5.3 AI Guardrails & Safety

- Topic boundaries: configurable allow/deny topic lists per AI agent

- Output filtering: PII redaction, profanity filtering, hallucination detection (answer grounding check against retrieved chunks)

- Token budget: configurable per-conversation and per-tenant token limits with graceful degradation

- Confidence scoring: every AI response includes a confidence score; below-threshold responses trigger human handoff

- Sandbox environment: test AI agents against simulated conversations before production deployment

- Audit logging: every AI interaction logged with retrieved context chunks, confidence score, and latency for quality auditing

### 5.5.4 AI Agent Templates

Pre-built templates matching respond.io’s offerings:

- AI Sales Agent: Lead qualification, product recommendations, appointment booking, payment link sharing

- AI Support Agent: FAQ handling, ticket creation, knowledge base search, escalation to human agent

- AI Receptionist: Greeting, intent routing, business hours handling, basic information collection

- Custom Agent: User-configurable with custom knowledge sources, action permissions, and guardrail settings

### 5.5.5 LLM Provider Abstraction

Layer: LiteLLM as the provider abstraction layer. Supports OpenAI (GPT-4o), Anthropic (Claude), Google (Gemini), and local models via Ollama — all via a unified API. Model selection configurable per-tenant and per-agent.

Cost optimization: Route simple intents (greeting, FAQ) to faster/cheaper models (GPT-4o-mini, Haiku). Route complex intents (multi-step reasoning, sensitive topics) to frontier models (GPT-4o, Claude Sonnet). This router reduces AI cost by 40–60% while maintaining quality.

# 6. Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend (Web) | React 18 + TypeScript + Tailwind CSS | Chatwoot’s existing React frontend; extend with Tailwind for new components |
| Frontend (Mobile) | React Native (Chatwoot mobile fork) | Cross-platform iOS/Android from shared codebase |
| Workflow Builder UI | React Flow | Production-grade node-based graph editor with zoom/pan/minimap |
| Backend (Inbox) | Ruby on Rails (Chatwoot fork) | Mature, battle-tested inbox backend with ActionCable WebSockets |
| Backend (New Services) | Node.js (TypeScript) or Go | Workflows, AI, Billing, Broadcasts — services built from scratch |
| Workflow Runtime | Temporal.io | Apache 2.0, durable execution, retries, timeouts, saga patterns |
| Event Bus | NATS JetStream | Lightweight, durable replay, consumer groups, KV store |
| Primary Database | PostgreSQL 16 + RLS | Multi-tenant isolation, pgvector co-located, battle-tested |
| Vector Store | pgvector (HNSW index) | Co-located with Postgres, sub-100ms retrieval, no separate infra |
| Analytics DB | ClickHouse | Columnar analytics for reports/dashboards at scale |
| Cache / PubSub | Redis 7+ (Cluster mode) | Caching, rate limiting, real-time pub/sub, Sidekiq job queues |
| Object Storage | S3-compatible (AWS S3 or MinIO) | Media files, document uploads, knowledge base source files |
| LLM Abstraction | LiteLLM | Unified API for OpenAI, Anthropic, Gemini, Ollama |
| Search | pgvector + pg_trgm (hybrid) | Vector similarity + BM25 keyword search, no separate Elasticsearch needed |
| Auth / SSO | Authentik (self-hosted) or Auth0 | OAuth 2.0, SAML SSO, RBAC, MFA |
| Reverse Proxy | Traefik | Auto-TLS, rate limiting, service discovery, health checks |
| CDN / WAF | Cloudflare | DDoS protection, edge caching, WAF rules |
| CI/CD | GitHub Actions + ArgoCD | Automated testing, container builds, GitOps deployments |
| Container Orchestration | Kubernetes (K3s for staging, EKS for production) | Horizontal scaling, service mesh, rolling deployments |
| Monitoring | Grafana + Prometheus + Loki | Metrics, logs, alerting, SLA dashboards |
| APM / Tracing | OpenTelemetry + Jaeger | Distributed tracing across microservices |

# 7. Data Architecture

## 7.1 Core Entity Model

Primary entities and their relationships:

| Entity | Key Fields | Relationships |
| --- | --- | --- |
| Account (Tenant) | id, name, plan_tier, billing_status, settings | Has many: Workspaces, Users, Contacts |
| Workspace | id, account_id, name, settings | Belongs to Account; Has many: Inboxes, Workflows, AI Agents |
| User (Agent) | id, account_id, email, role (owner/admin/agent), workspaces[] | Belongs to Account; Many-to-many with Workspaces |
| Contact | id, account_id, phone, email, name, lifecycle_stage, custom_fields, merged_contact_ids[] | Belongs to Account; Has many: Conversations, Contact Identities |
| Contact Identity | id, contact_id, channel_type, channel_identifier | Belongs to Contact; links one contact to multiple channel identities |
| Conversation | id, account_id, workspace_id, contact_id, inbox_id, assignee_id, status, sla_breach_at | Belongs to Contact + Workspace; Has many: Messages |
| Message | id, conversation_id, sender_type (contact/agent/ai), content, channel_message_id, delivery_status, metadata | Belongs to Conversation |
| Workflow | id, workspace_id, name, trigger_type, graph_json, version, status (draft/published) | Belongs to Workspace; Has many: Workflow Executions |
| AI Agent | id, workspace_id, name, template_type, model_config, knowledge_source_ids[], guardrail_config | Belongs to Workspace; References Knowledge Sources |
| Knowledge Source | id, workspace_id, type (pdf/url/text), source_reference, chunk_count, last_indexed_at | Belongs to Workspace; Has many: Knowledge Chunks |
| Broadcast | id, workspace_id, template_id, segment_id, scheduled_at, status, analytics | Belongs to Workspace |

## 7.2 Backup & Recovery

- RPO: 1 hour (WAL-based continuous archiving to S3)

- RTO: 4 hours (automated restore from latest base backup + WAL replay)

- Backup scope: PostgreSQL (WAL-G), Redis (RDB snapshots + AOF), ClickHouse (incremental backups), S3 (cross-region replication)

- Testing: Monthly automated restore drills with data integrity verification

# 8. Security & Compliance

Security requirements informed by respond.io’s ISO 27001 certification and GDPR compliance:

| Domain | Requirement | Implementation |
| --- | --- | --- |
| Authentication | MFA, SSO (SAML 2.0 / OIDC), API key management | Authentik / Auth0 with enforced MFA for admin roles |
| Authorization | RBAC: Owner, Admin, Agent roles with workspace-level permissions | Casbin policy engine integrated with API gateway |
| Data at Rest | AES-256 encryption, per-tenant encryption keys | AWS KMS / HashiCorp Vault for key management |
| Data in Transit | TLS 1.3 for all connections | Traefik auto-TLS with Let’s Encrypt |
| Tenant Isolation | No data bleed between tenants | PostgreSQL RLS + application-level tenant context validation |
| PII Protection | Mask phone/email in UI (Advanced+ plan), PII redaction in AI logs | Application-level masking + log scrubbing pipeline |
| Audit Logging | All admin actions, data exports, API key usage logged | Immutable audit log in separate PostgreSQL schema |
| GDPR | Data export, data deletion, consent management, DPA | Automated export/deletion workflows, DPA template |
| SOC 2 Type II | Target for Year 2 compliance | Controls framework from day 1, audit Year 2 |
| ISO 27001 | Target for Year 2 certification | ISMS documentation from day 1 |

# 9. Pricing & Billing Engine

Billing architecture mirrors respond.io’s pricing model with improvements:

## 9.1 Plan Tiers

|  | Starter | Growth | Advanced | Enterprise |
| --- | --- | --- | --- | --- |
| Monthly Price | $79 | $159 | $279 | Custom |
| Annual Price | $948/yr (20% off) | $1,908/yr | $3,348/yr | Custom |
| Users Included | 5 | 10 | 10 | Unlimited |
| Additional Users | $12/mo each | $20/mo each | $24/mo each | Included |
| MAC Base | Unlimited contacts | Starts at 1,000 | Starts at 1,000 | Custom |
| MAC Overage | N/A | $12/100 MACs | $15/100 MACs | Custom |
| AI Agents | No | Yes | Yes | Yes |
| Workflows | No | Yes | Yes | Yes |
| Broadcasts | No | Yes | Yes | Yes |
| Voice AI | No | No | Yes | Yes |
| Multi-Workspace | No | No | Yes | Yes |
| SSO | No | No | Yes | Yes |
| HTTP in Workflows | No | No | Yes | Yes |
| Custom Channels | No | No | Yes | Yes |

## 9.2 Billing Implementation

Payment processor: Stripe Billing for subscriptions, invoicing, and metered billing.

MAC metering architecture:

- Each inbound/outbound message event increments a Redis HyperLogLog counter keyed by {tenant_id}:{billing_period}:{contact_id}

- HyperLogLog provides approximate unique contact count with <1% error at minimal memory cost

- Hourly batch job reconciles Redis counters to PostgreSQL billing_usage table for accurate invoicing

- Real-time usage dashboard shows current MAC count vs. plan limit

- Configurable threshold alerts (80%, 90%, 100% of limit) via email + in-app notification

- Overage billing: on-demand charges applied at end of billing cycle in 100-MAC increments

# 10. Execution Roadmap

Realistic timeline with milestones, based on a core team of 4–6 engineers + 1 product designer:

## Phase 1 — Core Inbox & Channels (Weeks 1–12)

Objective: Ship a functional shared inbox with WhatsApp + web chat as a sellable Starter-tier product.

- Fork Chatwoot, strip branding, establish CI/CD pipeline with automated testing

- Deploy PostgreSQL with RLS tenant isolation, Redis, and S3-compatible storage

- Integrate WhatsApp Business API via 360dialog (apply for BSP access Week 1 — approval takes 2–4 weeks)

- Implement contact lifecycle pipeline (extend Chatwoot’s contact model)

- Deploy NATS JetStream event bus, wire core events (conversation.*, message.*, contact.*)

- Build Stripe billing integration (Starter plan, user seat management)

- Deploy web chat widget (Chatwoot SDK)

- Set up Grafana + Prometheus monitoring, OpenTelemetry tracing

- Mobile app fork (Chatwoot React Native), rebrand and deploy to TestFlight/Play Console

Exit criteria: Paying customers can sign up, connect WhatsApp, manage conversations with a team of agents, and view basic reports.

Revenue: Starter tier ($79/mo) is sellable at this point.

## Phase 2 — Automation, AI & Broadcasts (Weeks 13–28)

Objective: Ship Growth-tier features: workflow automation, AI agents, broadcasts, and advanced reporting.

- Deploy Temporal.io cluster, build workflow execution service

- Build React Flow visual workflow builder with trigger/condition/action nodes

- Implement broadcast engine with audience segmentation, scheduling, and WhatsApp template management

- Build AI Agent service: orchestrator, retrieval agent (pgvector + pg_trgm), response agent

- Implement knowledge base ingestion pipeline (PDF, URL, DOCX → chunking → embedding → pgvector)

- Build AI Assist features (response drafting, tone adjustment, translation, summarization)

- Deploy ClickHouse for analytics, build advanced reporting dashboards

- Implement Zapier/Make webhook integrations

- Build AI agent sandbox testing environment

- Extend billing for Growth tier (MAC metering, AI usage tracking, overage billing)

Exit criteria: Growth-tier customers can build automated workflows, deploy AI agents trained on their knowledge base, send broadcasts, and view advanced analytics.

## Phase 3 — Enterprise Features & CRM Integrations (Weeks 29–42)

Objective: Ship Advanced-tier features: CRM integrations, voice channels, multi-workspace, SSO.

- Build bi-directional CRM sync service (HubSpot, Salesforce) with conflict resolution

- Integrate WhatsApp Business Calling API (voice in same conversation thread)

- Integrate VoIP via Telnyx (inbound/outbound calls with recording/transcription)

- Implement multi-workspace support (workspace isolation within accounts)

- Build SSO integration (SAML 2.0 / OIDC via Authentik)

- Add HTTP request step in workflows (Advanced tier only)

- Implement Meta Product Catalog integration (in-chat product browsing)

- Build Meta CAPI integration for click-to-chat ad attribution

- Implement custom channel API (Advanced+)

- SOC 2 / ISO 27001 audit preparation

Exit criteria: Advanced-tier customers have full CRM integration, voice capabilities, multi-brand workspace management, and enterprise security features.

## Phase 4 — Voice AI & Platform Maturity (Weeks 43–56)

- Build Voice AI Agents (inbound call handling, real-time transcription, action execution)

- TikTok DM channel integration

- Build MCP Server for third-party AI tool integration

- Developer portal with API documentation, SDKs, and webhook builder

- Self-hosted deployment option (Helm charts, documentation)

- Partner/reseller program infrastructure

- Enterprise tier customization tooling

Exit criteria: Full feature parity with respond.io. Platform is enterprise-ready with self-hosted option and partner ecosystem.

# 11. Risk Register

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Meta WhatsApp BSP approval delayed beyond 4 weeks | High — blocks Phase 1 channel delivery | Medium | Apply immediately. Use Evolution API for dev/demo only. Have Twilio WhatsApp as fallback BSP. |
| Chatwoot upstream divergence creates merge conflicts | Medium — increases maintenance burden | High | Maintain clean fork boundary: customize via plugins/extensions, not core modification. Track upstream releases weekly. |
| AI costs exceed per-tenant margins | High — erodes unit economics | Medium | Implement smart model routing (cheap models for simple intents). Hard token budgets per tenant. Monitor cost per conversation. |
| Temporal.io adds restrictive licensing | High — requires workflow engine replacement | Low | Temporal is Apache 2.0 with strong OSS commitment. Maintain abstraction layer so runtime is swappable. |
| Single-tenant noisy neighbor degrades platform | High — affects all tenants | Medium | Per-tenant rate limits, job queue fairness, database connection pooling per tenant, resource quotas. |
| WhatsApp ToS violation via Evolution API in production | Critical — account bans, legal risk | High if used in prod | Evolution API for dev/testing ONLY. Production uses official 360dialog BSP exclusively. Never expose Evolution API to customers. |
| Data breach / GDPR violation | Critical — regulatory fines, reputation damage | Low (with proper controls) | RLS enforcement, encrypted at rest/transit, audit logging, automated PII handling, breach response plan. |
| Team burnout on 56-week roadmap | High — quality drops, attrition | Medium | Phase 1 is revenue-generating. Each phase is independently shippable. Hire additional engineers after Phase 1 revenue validates demand. |

# 12. Open Architectural Decisions

The following decisions require M.Sabir’s input before implementation begins:

| Decision | Options | Recommendation | Deadline |
| --- | --- | --- | --- |
| Cloud provider for production | A) AWS (EKS, RDS, S3) — respond.io uses AWS B) GCP (GKE, Cloud SQL) C) Hetzner + managed K8s (cost-optimized) | A) AWS for parity and BSP ecosystem compatibility | Before Phase 1 |
| WhatsApp BSP | A) 360dialog (direct Meta partnership) B) Twilio (broader channel support, higher cost) C) Both (360dialog primary, Twilio fallback) | C) Dual BSP for resilience | Week 1 |
| Auth provider | A) Authentik (self-hosted, free, already in MBS stack) B) Auth0 (managed, faster to implement, paid) C) Keycloak (self-hosted, mature) | A) Authentik — leverages existing MBS expertise | Before Phase 1 |
| Hosting for MVP / Phase 1 | A) Single VPS with Docker Compose (fast, cheap) B) K3s cluster on 2–3 VPS nodes C) Managed K8s from day 1 | B) K3s on 3 nodes — matches MBS patterns, avoids Docker Compose ceiling hit in Phase 2 | Before Phase 1 |
| Frontend strategy for Chatwoot fork | A) Keep existing React frontend, extend incrementally B) Full rewrite with Next.js + Tailwind C) Keep backend, build new frontend with React + Tailwind | A) Extend incrementally — rewrites kill timelines | Before Phase 1 |
| AI model default | A) OpenAI GPT-4o (best ecosystem, most tested) B) Anthropic Claude Sonnet (better reasoning) C) Both via LiteLLM with configurable default | C) Both via LiteLLM — customer choice | Before Phase 2 |
| Self-hosted tier pricing | A) Open-source core + commercial features B) Enterprise-only self-hosted (high price point) C) Defer to Phase 4 | C) Defer — focus on cloud SaaS first | Phase 4 |

# 13. Team & Resource Requirements

## 13.1 Core Team (Phases 1–2)

| Role | Count | Key Responsibilities |
| --- | --- | --- |
| Tech Lead / Architect | 1 | System design, code review, infrastructure decisions, Chatwoot fork management |
| Backend Engineer (Rails) | 1 | Chatwoot customization, inbox features, contact management, webhook layer |
| Backend Engineer (Node/Go) | 1–2 | New services: workflows, AI, billing, broadcasts, event bus wiring |
| Frontend Engineer (React) | 1 | Workflow builder UI, dashboard, broadcast UI, mobile app updates |
| Product Designer | 1 | UX flows, component design, user testing |
| DevOps / Platform Engineer | 0.5–1 | K8s cluster, CI/CD, monitoring, database management (can be shared with MBS ops) |

## 13.2 Infrastructure Cost Estimates (Monthly)

| Resource | Phase 1 | Phase 2 | Phase 3+ |
| --- | --- | --- | --- |
| Compute (K8s nodes) | $200–400 | $600–1,200 | $1,500–3,000 |
| PostgreSQL (managed) | $100–200 | $200–400 | $400–800 |
| Redis (managed) | $50–100 | $100–200 | $200–400 |
| S3 Storage | $20–50 | $50–150 | $150–500 |
| ClickHouse | $0 | $100–200 | $200–500 |
| Monitoring (Grafana Cloud) | $0–50 | $50–100 | $100–200 |
| WhatsApp BSP fees | Variable | Variable | Variable |
| AI/LLM API costs | $0 | $500–2,000 | $2,000–10,000 |
| Total (excl. WhatsApp/AI) | $370–800 | $1,100–2,250 | $2,550–5,400 |

Note: AI/LLM costs scale directly with customer usage. Smart model routing (cheap models for simple intents) is critical for margin protection. WhatsApp BSP fees are pass-through to customers.

# 14. Next Steps

To move from this PRD to execution:

- Resolve Open Decisions (Section 12): Cloud provider, WhatsApp BSP, auth provider, and Phase 1 hosting must be locked before any code is written.

- Apply for WhatsApp BSP access immediately: This is the longest lead-time item and blocks Phase 1 completion. Apply to 360dialog and Twilio in parallel.

- Fork Chatwoot and establish CI/CD: Set up the repository, branching strategy, and automated test pipeline.

- Provision infrastructure: K3s cluster, PostgreSQL, Redis, NATS, S3, monitoring stack.

- Begin Phase 1 Sprint 1: Focus on Chatwoot fork customization, RLS tenant isolation, and WhatsApp channel integration.

Document status: DRAFT — pending M.Sabir’s review of open decisions and team composition confirmation.

Review cadence: Weekly architecture review sessions with Claude as technical reviewer throughout execution.